## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2025
2025
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
100%
Jan 13 - Mar 1
35 days
Requirements
80%
Feb 2 - Mar 14
30 days
Prototype
60%
Mar 14 - May 2
36 days
Specs
100%
Mar 25 - Jul 18
84 days
Development
Aug 16 - Sep 10
18 days
Stabilize
Sep 28 - Nov 1
25 days
Launch
Project Kickoff
Jan 10
Executive Review
Mar 7
Go No-go Decision
Apr 29
Beta Release
Jun 29
Final Release
Oct 20
Project Close
Nov 30
PowerPoint Gantt chart