## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2025
2025
Key
Milestones
Workshops
Small Migrations
Digital Migration
Asset Migration
Today
June
July
August
September
October
Impact Analysis
Identify Stakeholders
Migration Plan
Communications
Workshop Invites
Notification
Reminder
Reminder
Go Live!
Go Live!
Go Live!
Reminder
Migration
Planning Deep Dives
Digital Migration Workshops
Asset Migration Workshops
Small Migrations Workshops
Workshop Invites
Migration
Communication
Migration
Communications
Notification
Workshop Invites
31 days
Jun 3 - Jul 15
Jul 17
Migration Plan
Sep 13
Jul 31
M5
Aug 4
Notification
Aug 8
Blank
15.8 days
Jun 3 - Jun 24
Jun 26
Migration Plan
Jul 31
Awareness
Aug 4
Notification
Aug 8
Jun 30
Jul 26
Aug 26
Jul 19
Blank
Aug 13
Blank
Sep 7
Blank
Jul 17
Jul 21
Blank
Aug 11
Blank
Aug 15
Sep 5
Blank
Sep 9
23.2 days
Jun 30 - Aug 1
Aug 2
23.9 days
Aug 20 - Sep 23
Sep 25
Aug 18
24 days
Jul 29 - Aug 30
Sep 1
15 days
Sep 21 - Oct 11
Oct 13
20.9 days
Aug 21 - Sep 18
Sep 20
10.6 days
Oct 1 - Oct 15
Oct 17
Sep 28
Notification
Sep 18
IT roadmap template