## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2024
2024
Plan
Test
Develop
Launch
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
2024
Assemble Resources
Working Plans
Subcontractor Selection
Planning R2 Begin
Performance Validation
Test Complete
Monitoring
Phase Sync
Load Balance
Integration I
Integration II
Integration III
Alpha Build
Prototype
Development Phase I
Development Phase II
RTW Deployment
RC Pilot Deployment
V2 Development Begins
Fri, Nov 1, 2024
WW Launch Event
Beta Blog Launch
July 4, 2024
Gartner Analyst Review
November 1, 2024
Press Release
August 2, 2024
Public Website Live
November 1, 2024
Today
40 days
Jan 1 - Feb 24
25.5 days
Feb 1 - Mar 7
54.5 days
Mar 1 - May 16
Aug 1
Mar 14
May 14
Jun 26
Aug 20
Oct 2
35 days
May 11 - Jun 30
35 days
Jun 30 - Aug 17
34.5 days
Aug 18 - Oct 4
30.5 days
Apr 1 - May 13
21.5 days
Mar 1 - Apr 1
145.5 days
Apr 1 - Oct 21
43.5 days
Aug 21 - Oct 21
Oct 19
Aug 24
36 days
Nov 1 - Dec 22
46 days
5/17 - 7/20
Helpdesk Content Plan
Project Kickoff
Jan 25
Executive Review
Mar 10
Executive Decision
Mar 21
Beta Release
Jun 30
Release Candidate
Oct 1
Final Release
Oct 20
Planning R2 Begin
May 29
Planning R2 Begin
Jun 19
Planning R2 Begin
Jul 10
Product roadmap template