## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2025
2025
Ads
SEO/SEM
Website
DevOps
Testing
Today
Q1
Q2
Bing Ads
SEO Optimization
Facebook Ads
SEM Audit
SEO Audit
Google Ads
Email Ads
ECommerce Update
Mobile Ads
Social Media Campaign
Optimize for Mobile
Website Design & Dev
ECommerce Dev
Purchase Flow
Rebrand Update
Blog Design Update
Security Audit
3rd Party Lead Gen
Youtube Ads
Display Ads Creative
SEM Campaign
Blog Campaign
Funnel Optimization
Geo-replication
Access Firewall Integration
Disaster Recovery Testing
Automated Testing
Automated Test Framework
Automated Testing
Q3
Q4
Brand Change
SEO Review
SEM Review
Apr 13
Jan 13
Jul 13
Oct 13
Oct 13
Jul 13
Apr 13
Jul 13
Jan 13
Apr 13
Jul 13
Oct 13
Apr 13
Jul 13
Jan 13
Oct 13
Jul 13
Jul 13
Apr 13
Jan 13
Oct 13
Jan 13
Apr 13
Oct 13
Oct 13
Apr 13
Jul 13
Oct 13
Apr 13
Jul 13
Apr 13
Oct 13
Project roadmap template