## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
PHASE 1
PHASE 2
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Jun
Week 1
2
05/06
12/06
Item 1
100%
Item 2
100%
Item 3
100%
Item 1
100%
Item 3
100%
Item 2
100%
Item 1
100%
Item 2
80%
Item 3
90%
Item 1
Item 2
Item 3
Jul
3
4
5
6
7
19/06
26/06
03/07
10/07
17/07
24/07
31/07
8
Review Sprint 1
Jun 16
Review Sprint 2
Jun 30
Review Sprint 3
Jul 14
Review Sprint 4
Jul 28
Aug
9
Jun 5 - Jun 16
Sprint 1 – Done
100%
Sprint 2 – Done
100%
Jun 19 - Jun 30
Sprint 3 – In progress
90%
Jul 3 - Jul 14
Sprint 4 – Not Started
Jul 17 - Jul 28
20 days
Phase 1
20 days
Phase 2
Sprint Project Tracker
As planned
At risk