## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2018
2018
Today
Week 1
2
3
4
5
Project Sign-Off
Jun 27
Present Task Plan
Jun 4
Task Progress Review
Jun 12
Stakeholder Review
Jun 24
6 days
May 28 - Jun 4
Prepare
70%
5 days
May 28 - Jun 1
Develop Charter
50%
1 day
Jun 1 - Jun 3
Draft Scope
30%
2 days
0%
Jun 1 - Jun 4
Finalize Scope
4 days
0%
Jun 5 - Jun 9
Work Breakdown Structure
7 days
0%
Jun 8 - Jun 18
Plan Risks
2 days
0%
Jun 15 - Jun 18
Manage Quality
3 days
0%
Jun 17 - Jun 20
Update Project Tasks
2 days
0%
Jun 21 - Jun 24
Financial Adherence
3 days
0%
Jun 26 - Jun 28
Close Contracts
4 days
0%
Jun 25 - Jun 28
Schedule Adherence
12 days
Jun 1 - Jun 18
Plan
50%
5 days
0%
Jun 14 - Jun 20
Execute
8 days
0%
Jun 19 - Jun 28
Monitor
4 days
0%
Jun 26 - Jun 30
Close
Task Tracker Template