## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
PHASE 1 - Project initiation and planning
PHASE 2 - System design and development
PHASE 3 -
Testing and deployment
PHASE 4 - Maintenance
PMO, Senior management, BA, all relevant
IT, External security consultants
IT, QA, Marketing
IT support
2025
2026
4/25 - 6/25
Project initiation and planning
Project scope
Feasibility study
Requirements gathering
Project plan development
6/25 - 10/25
System design and development
System architecture design
Development (dev & testing)
Security and penetration testing
Security audit
10/25 - 1/26
Testing and deployment
User acceptance testing (UAT)
Performance testing
Deployment and go-live
User training
Post-implementation review
12/25 - 3/26
Maintenance and support
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
3
5
7
9
11
13
15
17
19
21
23
25
27
29
31
33
35
37
39
41
43
45
47
49
51
Go-live
12/25
Initial budget
Communication plan
Estimate ROI
System optimization
Knowledge transfer
Integration testing
Risk assessment
Online Banking Platform Implementation

## Slide 3
Research & development
Legal & compliance
Marketing & sales
Operations
Market analysis
Product development
Legal structuring & regulatory approvals
Marketing strategy
Investor relations
Fund setup
Portfolio acquisition
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
1/25 - 2/25
Conduct market research & competitive analysis
2/25 - 3/25
Define fund strategy & investment criteria
3/25 - 4/25
Develop financial model & projections
2/25 - 4/25
Select legal structure
& draft fund documents
4/25 - 7/25
File regulatory applications
& obtain approvals
4/25 - 5/25
Develop marketing materials & investor presentation
7/25 - 9/25
Roadshow
& investor meetings
7/25 - 8/25
Establish fund operations & infrastructure
9/25 - 12/25
Begin initial investments
Official fund launch & public announcement
10/25
Stakeholder meeting
2/25
Test financial model assumptions
3/25
Review legal
options
3/25
Internal
review
4/25
Prepare investor pitch
7/25
Track investor feedback
8/25
Evaluate returns
Update investors
12/25
New Investment Product Launch

## Slide 4
Marketing
Valuation & due diligence
Negotiations & closing
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Feb 24 - Mar 14
Teaser sent by bankers
Mar 15 - Mar 25
NDA signed
Mar 26 - Apr 24
CIM sent by bankers
Apr 25 - May 6
Calls with management team
Jun 6 - Jul 16
Expression of interest / non-binding offer
Jul 17 - Sep 15
Financial model and valuation
Sep 16 - Sep 25
Data room access granted
Sep 26 - Oct 7
In-person meeting with management
Oct 8 - Oct 28
Letter of intent
Oct 29 - Jan 15
Exclusivity period and final due diligence
Dec 20 - Jan 28
Quality of earnings report
Dec 21 - Jan 8
Final bid/offer submitted
Jan 9 - Mar 30
Definitive agreements: SPA / APA
Feb 18 - Mar 30
Shareholders’ agreement and other agreements
Feb 11 - Apr 10
Financing secured
Apr 11 - Jun 29
Regulatory approvals
Jun 30 - Jul 20
Closing
3
5
7
9
11
13
15
17
19
21
23
25
27
29
31
33
35
37
39
41
43
45
47
49
51
53
55
57
59
61
63
65
67
69
71
73
Private Equity Transaction