## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2018
2018
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
2018
Kick-Off
Jan 10
Product Launch 1
Sep 6
Product Launch 2
Nov 28
48 days
Jan 10 - Mar 16
Generate Analytics
60%
36 days
Mar 22 - May 10
Security Improvements
57%
58 days
May 16 - Aug 4
Review Storage Solutions
36%
66 days
Aug 10 - Nov 10
Migrate CMS
0%
73 days
Jan 10 - Apr 22
Performance Enhancements
40%
66 days
Apr 26 - Jul 26
Improve Website Responsiveness
0%
54 days
Jul 30 - Oct 11
Resource Optimization
0%
38 days
Jan 10 - Mar 4
Tweak Portal UI
60%
44 days
Mar 10 - May 10
User Feedback Validation
20%
87 days
May 16 - Sep 13
SEO Review
10%
73 days
Jan 10 - Apr 22
Review Bug Report
40%
66 days
Apr 26 - Jul 26
Prioritize Customer Issues
35%
75 days
Jul 30 - Nov 10
Review Backlog
0%
38 days
Jan 10 - Mar 4
Automate Testing
20%
44 days
Mar 10 - May 10
Functional Tests
0%
87 days
May 16 - Sep 13
Record Testing
0%
Product Launch Plan Template