## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
Today
2022
2023
2024
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Apr
Jul
Oct
Jan
Apr
Jul
Oct
Jan
Apr
Coding
142 days
5/22 - 11/22
80%
System Design
73 days
11/22 - 3/23
73%
Code Improvements
129 days
3/23 - 8/23
56%
Stabilization
47 days
8/23 - 10/23
35%
Integration with Website
77 days
8/23 - 11/23
15%
User Acceptance
98 days
10/23 - 2/24
67%
Documentation
105 days
1/24 - 5/24
30%
Kick-Off
5/1/22
Minimal Prototype
9/30/22
Submission
11/25/22
Release Web Prototype
3/1/23
Online Testing
5/20/23
Release
3/15/24
Integration
10/30/22
Validation
7/22/23
Exec Review
1/1/24
Program Management Plan Template