## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2024
2025
Planning & assessment
Infrastructure setup
Full scale implementation
Review and optimization
Jun
Aug
Oct
Dec
Feb
Apr
Jun
AI strategy
Develop pilot program
Conduct feasibility study
Select AI tools and platform
Data collection
Develop AI models
AI model training
Update storage
Validate AI model
Upgrade IT infrastructure
Deploy AI Solution
Employee training
Conduct performance review
Optimize AI for performance
Document best practices
Q2
Q3
Q4
Q1
Q2
Q3
Today
19 days
8/4 - 8/29
7 days
6/9 - 6/18
18 days
9/12 - 10/7
18 days
7/10 - 8/4
20 days
8/9 - 9/5
19 days
10/15 - 11/8
15 days
11/29 - 12/19
35 days
8/12 - 9/27
15 days
11/8 - 11/28
28 days
8/28 - 10/5
20 days
12/21 - 1/18
20 days
12/24 - 1/20
20 days
1/21 - 2/17
20 days
2/26 - 3/25
20 days
4/6 - 5/3
Define Objectives
6/3
Feasibility study complete
8/5
Pilot project execution
10/15
Deploy AI solution
12/20
Conduct post-implementation review
1/21
Handover to IT
5/4
Executive report roadmap template