## Slide 1
https://www.officetimeline.com/14-days-trial

## Slide 2
2021
2021
Today
Day 1
6
11
16
21
26
31
May 30 - Jun 3
4 days
Create project charter
0%
May 31 - Jun 10
9 days
Process definition
0%
Jun 1 - Jun 7
5 days
Define deliverables
0%
Jun 5 - Jun 15
7 days
Monitoring Phase
0%
Jun 1 - Jun 13
9 days
Validate data collection
0%
Jun 13 - Jun 22
7 days
Analysis
0%
Jun 14 - Jun 18
5 days
Program capability
0%
Jun 15 - Jun 20
4 days
Performance levels
0%
Jun 19 - Jun 27
5 days
Review work breakdown
0%
Jun 15 - Jun 22
6 days
Adjustments Phase
0%
Jun 22 - Jun 26
4 days
Triage causes
0%
Jun 26 - Jun 30
3 days
Monitoring
0%
Metrics 1
Jun 12
Metrics 2
Jun 20
Operating snapshot
Jun 26
Metrics 3
Jul 2
Identify client issues
May 29
Performance thresholds
Jun 7
Statistical review
Jun 16
Adjustments Complete
Jun 22
Implementation
Jun 28