## Slide 1
https://www.officetimeline.com/14-days-trial

## Slide 2
2021
2021
Planning
Strategy
Business Intelligence
Service Development
Q1
Q2
Q3
Q4
100%
Objectives
100%
Vision
100%
Goals
Strategic Intent
SWOT
Market Analysis
Price Research
Business Model
Objectives
8.1 wks
75%
Product Roadmap
RC
22 wks
Development
Release to Web
Quality Metrics
Sales Budget
Sales Trends Analysis
Sales Dashboard
Service Metrics
Real-time Reporting
Conversion Metrics
Service Dashboard
Real-time Analytics
Beta + Release Plans
Today
62.8 days
Jan 2 - Mar 31
44.8 days
Jan 28 - Mar 31
56.4 days
75%
Jul 13 - Sep 30
26 days
75%
Jun 4 - Jul 11
43.5 days
75%
Apr 2 - Jun 2
30.4 days
Feb 23 - Apr 7
57.9 days
Jan 16 - Apr 7
22.6 days
Apr 2 - May 4
50 days
Apr 2 - Jun 10
55 days
Jun 5 - Aug 21
50 days
Jul 7 - Sep 14
62.2 days
75%
Aug 3 - Oct 28
Jan 31 - Mar 29
Apr 1 - Sep 1
7.1 wks
Sep 1 - Oct 21
46.9 days
Oct 21 - Dec 25
Dec 20
Mar 22
Aug 4
Oct 13
May 27
Oct 9
Dec 21
Q3 Review
Q1 Review
Q2 Review
Q4 Review
2021/Mar
2021/Jul
2021/Sep
2021/Dec
Kickoff Meeting
Jan 16
KPIs Defined
Mar 31
Competitor Review
Mar 31
Price List (Hypothesis)
Jun 7
Final Price List
Aug 12
Alpha
May 20
Private Beta
Jun 30
Public Beta
Aug 10
Staging
Nov 15
Go Live!
Dec 20
Swimlane Diagram template